Cyclone Intelligence Platform — Phase-by-Phase Implementation Plan

Google Cloud + Google Earth Engine + Vertex AI + Gemini | Hackathon MVP

# 1. Purpose

This plan converts the proposed cyclone solution into implementation phases where every phase ends with a visible, demonstrable result. The goal is to avoid building the backend first and only seeing a product at the end. Each phase therefore has a concrete demo artifact, acceptance criteria, and a clear dependency on the next phase.

# 2. Target MVP

The MVP will ingest cyclone/weather and geospatial data, visualize a cyclone and affected areas, calculate a location-level risk score, and use Gemini to explain the risk and answer grounded questions. A what-if scenario capability is included as the main novelty feature.

# 3. Implementation Principles

Build vertical slices: every phase produces something a user can see.

Keep scientific/ML predictions separate from Gemini-generated explanations.

Use verified/structured data as the source of truth for risk calculations.

Use Gemini for interpretation, natural-language interaction, summarization and grounded guidance—not as the primary cyclone predictor.

Start with a reproducible historical/snapshot dataset; add near-real-time ingestion after the core flow works.

Design every phase so it can be demoed independently if later phases are incomplete.

# 4. Phase Roadmap

| Phase | Focus | Visible Result | Exit Criteria |
| --- | --- | --- | --- |
| 0 | Scope, data contract & environment | Architecture + running GCP skeleton | Repositories, GCP project, IAM, APIs and data contracts agreed |
| 1 | Data foundation | Interactive historical cyclone map | Historical cyclone tracks load into BigQuery and render on map |
| 2 | Weather + geospatial enrichment | Map showing cyclone + weather/exposure layers | Rainfall, wind, elevation/population or equivalent layers available |
| 3 | Risk engine | District/location risk heatmap | Repeatable risk score generated from defined features |
| 4 | Prediction/forecast integration | Forecast track and risk evolution | Model/API produces forecast outputs with timestamps and uncertainty metadata |
| 5 | Gemini intelligence | Ask-the-map conversational assistant | Gemini answers using structured risk data and approved context |
| 6 | What-if simulation | Scenario comparison map | User can alter a scenario and see changed exposure/risk |
| 7 | Alerts + dashboard hardening | End-to-end operational demo | Alert pipeline, dashboard states, logging and failure handling work |
| 8 | Feasibility/evaluation & demo readiness | Evidence pack + final demo | Metrics, test results, limitations and architecture demo complete |

## Phase 0 — Scope, Data Contract & GCP Foundation

### Implementation

Confirm MVP use cases: cyclone visualization, location risk, Gemini explanation, what-if simulation.

Create GCP project and enable BigQuery, Cloud Storage, Earth Engine, Vertex AI, Cloud Run, Pub/Sub and required APIs.

Create service accounts/IAM roles using least privilege.

Define canonical entities: CycloneEvent, Observation, ForecastPoint, Location, Exposure, RiskScore, Advisory.

Create Git repository and environment configuration.

### Visible result

A GCP project with working service identities and an initial architecture skeleton.A data dictionary/schema checked into Git.A minimal Cloud Storage bucket and BigQuery dataset.

### Exit criteria

All required APIs enabled; team can deploy a sample Cloud Run service; schemas reviewed; no secrets committed to Git.

Implementation note: Do not proceed to complex ML until a single canonical schema exists.

## Phase 1 — Data Foundation & First Map

### Implementation

Load a small historical cyclone-track dataset into Cloud Storage.

Transform it into normalized BigQuery tables.

Create BigQuery GIS fields for points/paths and location boundaries.

Expose a read API through Cloud Run.

Build the first Firebase/web map using Google Maps.

### Visible result

A working browser page where the user selects a historical cyclone and sees its track, timestamps and basic metadata on a map.

### Exit criteria

At least one end-to-end dataset → BigQuery → API → map path works; data refresh can be repeated without manual database edits.

Implementation note: This is the first meaningful demo. Even if all later AI work fails, the team has a working cyclone visualization.

## Phase 2 — Weather & Geospatial Enrichment

### Implementation

Add weather observations/forecast variables available to the project.

Use Earth Engine for selected raster layers such as rainfall/land cover/elevation where appropriate.

Calculate region-level statistics and persist derived features.

Join weather and exposure features to administrative/grid locations.

Add map layer controls.

### Visible result

A map with cyclone track plus at least two contextual layers, such as rainfall and population/elevation exposure.

### Exit criteria

A selected location can return its feature vector; layer timestamps/source metadata are visible.

Implementation note: Prefer a small geographic area first. Scale after the pipeline is stable.

## Phase 3 — Location Risk Engine

### Implementation

Define a transparent baseline risk formula before introducing complex ML.

Normalize wind, rainfall, proximity, elevation/flood susceptibility and exposure variables.

Generate a 0–100 risk score and risk bands.

Store feature contributions so the UI can explain why a location is high/medium/low risk.

Render a grid/district heatmap.

### Visible result

A live risk heatmap over the cyclone track with a clickable location showing its risk score and contributing factors.

### Exit criteria

Same inputs produce the same risk result; score calculation is unit-tested; feature contributions are stored.

Implementation note: The baseline must remain explainable. It becomes the benchmark for later ML.

## Phase 4 — Prediction / Forecast Integration

### Implementation

Train or integrate a feasible cyclone track/intensity/impact model using the approved dataset.

Create time-aware train/validation/test splits.

Package inference behind a Vertex AI endpoint or Cloud Run service depending on model complexity.

Return forecast points with prediction timestamp, horizon and uncertainty metadata.

Feed predictions into the risk engine.

### Visible result

A selected cyclone displays its projected path/risk evolution for future time windows, subject to model/data availability.

### Exit criteria

Inference is reproducible; baseline metrics are recorded; the UI distinguishes observed vs predicted values.

Implementation note: For the hackathon, use a modest, defensible model rather than attempting a state-of-the-art numerical weather model.

## Phase 5 — Gemini Intelligence Layer

### Implementation

Create a structured context object containing cyclone state, risk features, forecast, affected locations and data timestamps.

Use Vertex AI Gemini for grounded summarization and natural-language Q&A.

Implement function/tool calls or controlled backend functions for BigQuery queries.

Add retrieval of approved official guidance/advisories.

Add response guardrails: cite source/context, timestamp data, avoid unsupported claims, and clearly distinguish prediction from observation.

### Visible result

A user can ask questions such as 'Why is this area high risk?', 'Which locations have the highest exposure?', or 'Summarize the current situation' and receive a grounded answer.

### Exit criteria

Answers are traceable to structured data or retrieved documents; unsupported questions receive a safe uncertainty response; latency is acceptable for demo use.

Implementation note: Gemini is an interpretation and interaction layer, not the authoritative source for cyclone measurements.

## Phase 6 — What-If Scenario Simulation

### Implementation

Allow users to modify a scenario parameter such as track shift, intensity multiplier or rainfall multiplier.

Recalculate affected geometry/features and risk scores.

Compare baseline vs scenario results.

Pass both scenarios to Gemini for a concise impact explanation.

### Visible result

A side-by-side or slider-based map showing how a changed cyclone scenario alters affected locations and risk.

### Exit criteria

Scenario changes are deterministic for the same inputs; baseline remains unchanged; UI clearly labels the result as a simulation.

Implementation note: This is the primary novelty feature for the hackathon.

## Phase 7 — Alerts, Dashboard & Operational Hardening

### Implementation

Add Pub/Sub event flow for new data.

Use Cloud Scheduler for periodic ingestion where needed and Eventarc for event-driven routing.

Create risk-threshold alert generation.

Add Firebase notifications for the demo user.

Add Cloud Logging/Monitoring, retries, error states and data freshness indicators.

### Visible result

A new data event triggers processing and produces an updated risk state; the dashboard visibly changes and a test notification can be generated.

### Exit criteria

Failure paths are handled; logs identify pipeline stage; stale data is visible; alert thresholds are configurable.

Implementation note: Keep alerting as a demo/decision-support feature unless authoritative operational integration is explicitly approved.

## Phase 8 — Feasibility Testing, Evaluation & Final Demo

### Implementation

Run data quality, model, geospatial, Gemini, performance, reliability and usability tests.

Compare baseline risk engine against any ML-enhanced approach.

Measure Gemini grounding/answer quality using a golden question set.

Document limitations, data freshness, geographic scope and known failure modes.

Freeze a reproducible demo scenario and prepare the architecture story.

### Visible result

A final evidence dashboard/report containing metrics, test cases, screenshots and known limitations.

### Exit criteria

All critical demo flows pass; metrics are reproducible; architecture and limitations can be explained in under 5 minutes.

Implementation note: The final demo should show one cyclone end-to-end rather than many partially implemented features.

# 5. Suggested Team Workstreams

| Workstream | Primary Responsibility | Phases |
| --- | --- | --- |
| Data & GIS | Ingestion, BigQuery schema, Earth Engine, geospatial features | 0–3, 7 |
| ML | Baseline models, forecasting/impact model, evaluation | 3–4, 8 |
| GenAI | Gemini, grounding, tool calling, RAG, prompt/evaluation | 5–6, 8 |
| Frontend | Map, layers, risk views, scenario UI, UX | 1–7 |
| Cloud/Platform | Cloud Run, Pub/Sub, Scheduler, Eventarc, IAM, monitoring | 0, 1, 7–8 |

# 6. Demo Checkpoints

Checkpoint 1: Historical cyclone track appears on a map.

Checkpoint 2: Track + environmental/exposure layers appear.

Checkpoint 3: Location risk heatmap appears.

Checkpoint 4: Forecast path/risk evolution appears.

Checkpoint 5: Gemini explains the selected location using current structured context.

Checkpoint 6: What-if scenario changes the risk map and Gemini explanation.

Checkpoint 7: New-event pipeline and alert flow are demonstrated.

Checkpoint 8: Test evidence and limitations are presented.

# 7. MVP Cut Line

If time becomes constrained, stop after Phase 5 and deliver the historical/current cyclone map, risk heatmap and grounded Gemini assistant. Phase 6 is the preferred novelty extension; Phase 7 is the preferred productionization extension.

# 8. Key Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Insufficient real-time data access | High | Use historical/replay data for the MVP and label timestamps clearly. |
| Complex cyclone prediction is too difficult | High | Use an explainable baseline or an available forecast feed; evaluate rather than overpromise. |
| Raster processing becomes slow/costly | Medium | Precompute selected regions/features and cache derived statistics. |
| Gemini hallucination | High | Ground responses in structured tool outputs and approved documents; test with a golden set. |
| Too many GCP services | Medium | Use Cloud Run + BigQuery + Storage first; add event services only after the vertical slice works. |
| UI consumes hackathon time | Medium | Implement one map, one risk panel, one Gemini panel and one scenario control before visual polish. |